QA Strategy for AtlasLogix

- Quality goals (what “good” means for this platform):

Security & Data Isolation

• Tenant isolation: Ensure strict separation of data between tenants; no user should ever access another tenant’s shipments.

• Authentication & authorization: Tokens must be validated consistently, with role-based access enforced (e.g., Compliance Auditor vs. Operations User).

• Auditability: Every compliance decision and shipment change must be traceable, immutable, and secure.

Shipment Lifecycle Integrity

• State transitions: Shipments must follow the defined lifecycle ().

• Warehouse history: Each hub stop must be recorded accurately and preserved.

  Finalization rules: Compliance approval is only possible once a shipment is marked COMPLETED.

Sensor Data Reliability

- Accuracy: Sensor readings (temperature, humidity, vibration, location) must be captured without loss or corruption.

- Availability: Sensor history must remain accessible until compliance approval.

- Aggregation: Compliance reference metrics (averages, summaries) must be calculated correctly at shipment completion.

Compliance & Audit Trail

- Approval rules: Compliance can only be approved once, and records must lock afterward.

- Traceability: Audit logs must capture who, what, when, and before/after values for every compliance change.

- Regulatory readiness: Reports must meet standards for external regulators and internal quality teams.

Performance & Reliability

- Response times: APIs should respond within acceptable thresholds (e.g., < 1500ms for standard queries).

- Scalability: The system must handle multiple tenants and high shipment volumes without degradation.

- Resilience: Failures (network, sensor dropouts) must be handled gracefully with retries or fallback mechanisms.

Usability for QA & Operations

- Consistency: API responses must follow predictable schemas with clear field types.

- Testability: Endpoints should support automated validation (status codes, schema checks, performance metrics).

- Maintainability: Collections and automation frameworks must be modular, reusable and easy to extend.

2- Quality goals (what “good” means for this platform)

AtlasLogix requires a multi-layered testing approach that balances manual exploration, structured API validation, automation, and regression safeguards. The strategy ensures both functional correctness and compliance readiness.

Manual Testing

• Exploratory testing: Validate shipment lifecycle flows, compliance approval rules, and audit log visibility.

• Negative scenarios: Attempt invalid state transitions (e.g., approving compliance before shipment completion).

• Tenant isolation checks: Manually confirm that users cannot access data from other tenants.

• Edge cases: Sensor data anomalies (missing readings, extreme values) and shipment interruptions.

API Testing (Postman)

• Collection-driven testing: Use the provided Postman collection to validate endpoints (Auth, Shipments, Compliance, Audit Logs, Streams).

• Assertions:

• Status codes ( success, fail on ).

• Schema validation (field existence + data type checks).

• Response-time thresholds (< 1500ms).

• Chaining requests: Login → Shipments → Compliance → Audit Logs to simulate real workflows.

• Data-driven tests: Parameterize variables (, ) to cover multiple tenants and shipments.

Test Automation

• Framework: Build modular automation (e.g., using Python + Pytest or Java + RestAssured).

• Reusable components: Authentication, shipment lifecycle validation, compliance approval checks.

• Continuous integration: Integrate with CI/CD pipelines (e.g., GitHub Actions, Jenkins) to run automated suites on every build.

• Coverage focus: Automate high-risk, high-frequency flows (auth, shipment retrieval, compliance approval, audit logging).

Regression Testing

• Scope: Ensure new changes don’t break shipment lifecycle, compliance rules, or auditability.

• Baseline suite: Maintain a regression pack covering core endpoints and business rules.

• Execution: Run regression suite before every release candidate.

• Automation priority: Regression tests should be automated to reduce manual overhead.

Release Gates

•Pre-release validation:

•All automated regression tests must pass.

•No critical defects open.

•Performance benchmarks met (response times, scalability).

•Compliance gate: Audit logs and compliance approval workflows must be validated before release.

•Security gate: Authentication, tenant isolation, and data protection checks must pass.

•Sign-off: QA provides go/no-go decision based on test results and risk assessment.

3- Test environments & data approach (how you’d keep it stable and repeatable)

### Test Environments

- **Dedicated QA/Staging Environment**

- Mirrors production architecture (multi-tenant, authentication, audit logging).

- Isolated from live customer data to prevent compliance risks.

- Configured with the same API gateways, authentication flows, and audit logging as production.

- **Environment Parity**

- Maintain parity between QA, staging, and production (same API versions, schema, and configurations).

- Automated checks to detect drift (e.g., schema mismatches, missing endpoints).

- **Environment Stability**

- Controlled deployments: QA environment updated only after unit/integration tests pass.

- Rollback strategy: ability to revert to last stable build if regression detected.

- Monitoring: track response times, error rates, and audit log integrity during test runs.

###Test Data Approach

- **Synthetic Test Data**

- Use generated shipments, sensor readings, and tenants to avoid reliance on production data.

- Cover edge cases (extreme temperature/humidity, missing sensor values, multiple warehouse stops).

- **Data Isolation**

- Each tester or automation run uses a unique tenant (`TENANT-XX`) to prevent cross-contamination.

- Ensure compliance auditor accounts are scoped to their tenant only.

- **Repeatability**

- Pre-seeded datasets: baseline shipments with known lifecycle states (`IN_TRANSIT`, `AT_WAREHOUSE`, `COMPLETED`).

- Reset scripts: ability to reset shipments back to initial state for re-testing.

- Consistent login credentials (`auditor@atlaslogix.test`) for reproducible authentication.

- **Compliance & Audit Data**

- Controlled scenarios: shipments reaching `COMPLETED` state to trigger compliance approval.

- Audit logs validated with predictable before/after values for traceability.

- Locked records tested to ensure immutability after approval.

###Automation & Data Management

- **Environment Variables**

- Use Postman collection variables (`baseUrl`, `token`, `tenantId`, `shipmentId`) for flexibility.

- Centralized configuration ensures tests run consistently across environments.

- **Data Refresh Strategy**

- Scheduled resets of test tenants and shipments to maintain clean state.

- Automated scripts to seed sensor data streams for repeatable compliance metric calculations.

- **Version Control**

- Test data definitions (JSON, CSV) stored in Git for reproducibility.

- Environment configs tracked alongside test automation code.

4- Risk-based prioritization (what you would test first and why)

Highest Priority — Compliance & Auditability

- Why: Compliance approval is legally binding; errors here could cause regulatory violations.

- Tests:

  - Approve compliance only when shipment is COMPLETED.

  - Ensure record locks after approval (immutability).

  - Verify audit logs capture before/after values, user identity, and timestamps.

- Risk if broken: Unauthorized approvals, missing audit trails, regulatory penalties.

Shipment Lifecycle Integrity

- Why: Shipments are the core business object; lifecycle errors disrupt operations.

- Tests:

  - Validate allowed state transitions (IN_TRANSIT → AT_WAREHOUSE → COMPLETED).

  - Confirm warehouse history is preserved across multiple hub stops.

  - Prevent invalid transitions (e.g., skipping directly to COMPLETED).

- Risk if broken: Lost shipment history, incorrect compliance metrics, operational confusion.

Sensor Data Reliability

- Why: Sensor readings drive compliance decisions; inaccurate data undermines trust.

- Tests:

  - Validate sensor data capture (temperature, humidity, vibration, location).

  - Confirm aggregation of compliance reference metrics at shipment completion.

  - Ensure sensor history remains accessible until compliance approval.

- Risk if broken: Wrong compliance decisions, undetected quality issues, shipment rejection.

Authentication & Tenant Isolation

- Why: Multi-tenant security is critical; cross-tenant data leaks are unacceptable.

- Tests:

  - Verify login returns valid token and tenant scope.

  - Ensure users cannot access shipments outside their tenant.

  - Confirm role-based access (Compliance Auditor vs. Operations User).

- Risk if broken: Data breaches, compliance violations, loss of customer trust.

Performance & Reliability

- Why: Logistics operations depend on timely responses; delays affect monitoring and compliance.

- Tests:

  - Response times within SLA (< 1500ms for standard queries).

  - Stream endpoint delivers sensor data reliably.

  - System handles concurrent tenants and shipments without degradation.

- Risk if broken: Operational delays, missed compliance windows, poor user experience.

Lower Priority — Non-Critical Features

- Examples: Optional query parameters (ordering, pagination), cosmetic response fields.

- Why: Failures here do not directly impact compliance or regulatory obligations.

- Tests: Validate correctness but defer until core risks are covered.

5- Coverage plan :

Authentication & Authorization

- Coverage Goals

  - Validate login with valid credentials returns a token.

  - Ensure invalid credentials return 401 Unauthorized.

  - Confirm role-based access (Compliance Auditor vs. Operations User).

  - Verify token expiry and refresh behavior.

- Risks Covered: Unauthorized access, broken role enforcement, token misuse.

Tenant Isolation

- Coverage Goals

  - Ensure users can only access shipments within their tenant (TENANT-01).

  - Attempt cross-tenant access → must return 403 Forbidden.

  - Validate tenantId is enforced in every API call.

- Risks Covered: Data leakage across tenants, compliance violations, security breaches.

Shipment Lifecycle Correctness

- Coverage Goals

  - Validate allowed transitions: IN_TRANSIT → AT_WAREHOUSE → COMPLETED.

  - Prevent invalid transitions (e.g., skipping directly to COMPLETED).

  - Confirm warehouse history is preserved across multiple hub stops.

  - Ensure shipment cannot be modified after compliance approval.

- Risks Covered: Broken lifecycle, missing history, incorrect compliance readiness.

Compliance Approval + Record Locking

- Coverage Goals

  - Approve compliance only when shipment is COMPLETED.

  - Ensure compliance cannot be approved twice.

  - Confirm record locks after approval (read-only).

  - Validate compliance report generation.

- Risks Covered: Unauthorized approvals, mutable compliance records, audit failures.

Sensor History + Reference Metrics Behavior

- Coverage Goals

  - Validate sensor data capture (temperature, humidity, vibration, location).

  - Confirm sensor history remains accessible until compliance approval.

  - Ensure compliance reference metrics (averages, summaries) are calculated correctly.

  - Test edge cases: missing readings, extreme values, duplicate entries.

- Risks Covered: Incorrect compliance metrics, lost sensor data, wrong compliance decisions.

Audit Trail Integrity

- Coverage Goals

  - Validate audit logs capture entity, entityId, before/after values, user, timestamp.

  - Confirm compliance approval generates audit entries.

  - Ensure audit logs remain immutable and queryable.

- Risks Covered: Missing traceability, regulatory non-compliance, tampered logs.

Error Handling & Edge Cases

- Coverage Goals

  - Validate proper error codes (400 Bad Request, 401 Unauthorized, 403 Forbidden, 404 Not Found, 409 Conflict).

  - Test invalid shipment IDs, invalid tenant IDs, malformed payloads.

  - Confirm system handles sensor stream interruptions gracefully.

  - Validate response-time thresholds under load.

- Risks Covered: Silent failures, misleading responses, poor resilience under stress.